EXECUTIVE BRIEFING

Credit Union Onboarding Effort

Onboarding build progress and the team effort required per credit union

| PREPARED FOR Executive Leadership | TOPIC Credit union onboarding | STATUS Working draft | DATE May 2026 |
| --- | --- | --- | --- |

Executive Summary

This briefing captures the output of a working session on the effort required to onboard a credit union (CU) onto the organization's platform. It covers two distinct things: the progress of the onboarding build across systems — how much of the work is complete in the UAT (test) and Production environments — and the recurring team effort required to onboard each individual credit union.

Headline finding: the onboarding build is well advanced in UAT but has barely started in Production. The Salesforce work is fully complete in UAT (100%) and SSO is largely complete (80%), but Production completion remains at or near zero for the systems reviewed. Production readiness is therefore the critical path to being able to onboard credit unions live.

Separately, the session estimated the team effort required per credit union. Each CU onboarding draws on Salesforce Admin, DevOps and Platform Engineering time (summarized on page 2); DevOps is the largest single contributor. These figures represent the recurring cost of every new CU and should inform both capacity planning and where to streamline the process.

KEY TAKEAWAY UAT onboarding work is well advanced; Production has barely started. Completing the Production build is the critical path to onboarding credit unions live. Each CU also carries a recurring team-effort cost, detailed on page 2.

Onboarding Progress by System

The table below summarizes each system involved in credit union onboarding, the team accountable for it, and how much of the onboarding work is complete in each environment. UAT % and Prod % show the percentage of effort completed to date. The final column notes the recurring effort per CU where the session captured it. A dash (—) indicates the value was not recorded.

| System | Owner | UAT % | Prod % | Effort per CU / notes |
| --- | --- | --- | --- | --- |
| RoP | Business | — | — | Completed before release |
| SSO (U8) | DevOps | 80% | 0% | ~10 min per CU |
| Salesforce (SF) | SF Admin | 100% | — | ~5 min per bulk operation |
| Glia / AWS | DevOps | — | — | ~10 min per CU |
| Okta | Totara | — | — | ~3 min per CU |
| Vanity Cloud | — | N/A | N/A | Out of scope — excluded |
| Monitoring | DevOps + Release | — | — | IT/CloudOps ticket — ~10 min |

Reading the table:  UAT progress is strong for the Salesforce and SSO systems (100% and 80% complete). Production progress is the consistent weak point — SSO Production work is explicitly at 0%, and other systems were not yet measured. Vanity Cloud was reviewed and excluded from the onboarding scope.

Team Effort Required per Credit Union

Separate from build progress, the session estimated the team effort required to onboard each individual credit union. These figures are recurring — they apply to every new CU — and quantify the ongoing operational cost of onboarding.

| Team | Effort per CU | Basis |
| --- | --- | --- |
| Salesforce Admin | ~1 min / unit | (5 min + 10 min) ÷ 15 units |
| DevOps | ~30 min | Per credit union |
| Platform Engineering | ~5 min | Per credit union |

Note:  The Salesforce Admin figure is a per-unit rate derived from a bulk operation; the DevOps and Platform Engineering figures are per credit union. DevOps, at roughly 30 minutes per CU, is the largest single contributor to onboarding effort.

Observations & Recommended Next Steps

Observations

- Production is the critical path. Onboarding build progress has concentrated on UAT; Production completion is at or near zero across the systems reviewed and gates the ability to onboard CUs live.

- UAT is well advanced. Salesforce is fully complete (100%) and SSO is largely complete (80%) in UAT, indicating the test-environment build is close to done.

- DevOps carries the heaviest recurring load. At roughly 30 minutes per CU, DevOps is the largest single contributor to the effort required for each new credit union.

- Several values are unmeasured. Production progress for most systems, and effort for some, were not captured and should be baselined before planning is finalized.

Recommended next steps

- Baseline Production completion for every system to replace the dashes with measured percentages and produce a true view of readiness.

- Prioritize the Production build, starting with SSO, which is 80% complete in UAT but explicitly 0% in Production.

- Use the per-CU effort figures for capacity planning, and target the DevOps contribution for streamlining given it is the largest recurring cost.

- Confirm ownership and scope decisions — including the exclusion of Vanity Cloud — and assign an owner and date to each follow-up item.

Disclaimer:  This report is a structured transcription of a whiteboard working session. Figures, system names and ownership are interpreted from handwritten notes and should be verified with session participants before being used for decision-making.