## Slide 1
EXECUTIVE BRIEFING
Credit Union
Onboarding Effort
Onboarding build progress and the team effort required per credit union
PREPARED FOR
Executive Leadership
TOPIC
Credit union onboarding
STATUS
Working draft
DATE
May 2026
Structured transcription of a whiteboard working session

## Slide 2
EXECUTIVE SUMMARY
Two dimensions: build progress and per-CU effort
This briefing covers the effort to onboard a credit union (CU): how far the onboarding build has progressed across systems, and the recurring team effort each new CU requires.
Build progress
How much of the onboarding work is complete in each environment. UAT is well advanced; Production has barely started.
Per-CU effort
The recurring team time every new credit union requires across Salesforce Admin, DevOps and Platform Engineering.
HEADLINE FINDING
The onboarding build is well advanced in UAT but has barely started in Production. Salesforce is 100% complete and SSO 80% complete in UAT — yet Production completion is at or near zero. Production readiness is the critical path to onboarding CUs live.
100%
UAT build complete — Salesforce
0%
Production complete — SSO
~30m
DevOps effort per credit union
Credit Union Onboarding — Effort Review
Confidential — Internal Use
2

## Slide 3
ONBOARDING PROGRESS
Build progress by system — UAT vs. Production
Each system shows the share of onboarding work completed in UAT and in Production. Edit the chart data as progress is made — every bar updates from a single source.
COMPLETION BY SYSTEM (%)
Chart: 
| SSO (U8) | Salesforce | Glia / AWS | Okta | Monitoring
UAT % | 80 | 100 | 0 | 0 | 0
Prod % | 0 | 0 | 0 | 0 | 0
Systems not yet measured are shown at 0% — update each value in the chart data as work completes.
OWNER & EFFORT / CU
SSO (U8)
DevOps · ~10 min
Salesforce
SF Admin · ~5 min / bulk
Glia / AWS
DevOps · ~10 min
Okta
Totara · ~3 min
Monitoring
DevOps + Rel. · Ticket ~10 min
Not charted: RoP (pre-release step) and Vanity Cloud (out of scope).
Credit Union Onboarding — Effort Review
Confidential — Internal Use
3

## Slide 4
PER-CU EFFORT
Team effort & onboarding progress tracker
The figures below come from the linked Excel tracker. Update the spreadsheet and the slide refreshes on open (or via right-click → Update Link).
EFFORT & ONBOARDING TRACKER
CURRENT SNAPSHOT
96
Total credit unions
0
Onboarded so far
96
Remaining to onboard
0%
Portfolio complete
Effort remaining: ~2,520 min (42 hrs) — 70 remaining × 36 min/CU
LINK THIS SLIDE TO THE EXCEL TRACKER
1. Insert → Object → Create from File → Browse to CU_Onboarding_Effort_Tracker.xlsx
2. Tick the Link box → OK, then position it over the table on the left.
3. Keep both files in the same folder. Edit the Excel → the slide refreshes on open.
Credit Union Onboarding — Effort Review
Confidential — Internal Use
4

## Slide 5
WHERE WE GO NEXT
Observations & recommended next steps
KEY OBSERVATIONS
Production is the critical path
Build progress has concentrated on UAT; Production completion is at or near zero and gates going live.
UAT is well advanced
Salesforce is 100% complete and SSO 80% — the test-environment build is close to done.
DevOps carries the heaviest load
At ~30 min per CU, DevOps is the largest recurring contributor to onboarding effort.
Several values are unmeasured
Production progress for most systems was not captured and should be baselined.
RECOMMENDED NEXT STEPS
1
Baseline Production completion for every system to replace the dashes with measured percentages.
2
Prioritize the Production build, starting with SSO — 80% done in UAT but 0% in Production.
3
Use the per-CU effort figures for capacity planning; target DevOps for streamlining.
4
Confirm ownership and scope decisions — including the exclusion of Vanity Cloud — with owners and dates.
Credit Union Onboarding — Effort Review
Confidential — Internal Use
5